**MILESTONE AND ACTIVITY LIST**

Project Milestone and Tasks/Activities:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Milestone** | **Task** | **Starting Date** | **Ending Date** | **Project Completion**  **Status** | **Team Members** |
| **Create IBM Service** | Creation of Banking Chatbot or Assistant using IBM Watson Assistant | 31 Oct 2022 | 2 Nov 2022 | 9% | Sananda,  Priya |
|  | Understanding  Customer’s Banking Related Queries and skills | 3 Nov 2022 | 5 Nov 2022 | 15% | Santhya,  Nivetha |
| **Create Skills and Assistant for Chatbot** | Training the Chatbot with Banking related dataset. | 5 Nov 2022 | 6 Nov 2022 | 24% | Priya,  Sananda |
|  | Building action and Adding responses to  Account Creation | 6 Nov 2022 | 7 Nov 2022 | 29% | Priya |
|  | Building action and Adding responses to  Banking related queries | 7 Nov 2022 | 8 Nov 2022 | 34% | Sananda |
|  | Building action and Adding responses to Net Banking | 8 Nov 2022 | 9 Nov 2022 | 39% | Santhya |
|  | Building action and Adding responses to Loan Queries | 9 Nov 2022 | 10 Nov 2022 | 44% | Nivetha |
| **Testing Assistant & Integrate with Flask**  **webpage** | Testing the chatbot performance with the trained banking functionalities or  conversations | 10 Nov 2022 | 12 Nov 2022 | 60% | Priya,  Sananda |
|  | Integration of Flask webpage with the chatbot assistant to provide a  framework | 12 Nov 2022 | 14 Nov 2022 | 83% | Santhya,  Nivetha |
| **Deployment Of Chatbot** | Final Deployment of AI based chatbot for | 15 Nov 2022 | 19 Nov 2022 | 100% | Santhya, |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | banking Industry or Running the Chatbot service in  fully efficient and effective condition |  |  |  | Santhya,  Sananda,  Nivetha |
|  |  |  |  |  |  |
|  |  |  |  |  |  |